Kaldi’s Café: Modern Menu – Sprint Planning Notes

Team: Thinking Bear Solutions

Sprint: 1

Date: 23/08/2020

Attended:

Scrum Master: Matthies Abera

Product Owner: Matthies Abera

Development team: Matthies Abera

1. Goal

By running this sprint, we aim to implement some very basic functionality and produce as close to a minimum viable product. We also aim to learn the fundamentals of Swift and Unit Testing so it will be the most difficult sprint as we are still gaining an understanding of the technology and the Scrum process.

1. Duration of the sprint

Sprint 1 will run for a duration of two (2) weeks, beginning Monday, 24/08/2020 and finishing Sunday 07/09/2020.

1. What is the team’s vision for this sprint?

Items 1-4 from the product backlog will be included in the current sprint. We have included user stories that are Menu Focused, such as: view, add, edit and delete features. Furthermore, we will add in some placeholders for things to be implemented in future sprints.

We expect a worker to be able to view the menu and an owner to edit the menu at the conclusion of a sprint.

1. Estimation in story points

Our estimation for effort points for each sprint backlog item are as follows:

* SBI 1: 17
* SBI 2: 11
* SBI 3: 10
* SBI 4: 9

This leaves us with a total of 47 story points for this sprint. It is quite difficult to estimate the effort required as we are still getting an idea for the effort involved with developing in Swift, so this estimate may be inaccurate and will certainly serve as a learning experience for future sprints.